Project Summary:

Core project lean on:
https://kosherjava.com/zmanim/docs/api/com/kosherjava/zmanim/ComplexZmanimCalendar.html#method-summary

Vision (what we’re building)

A Kotlin/JVM Halachic Time Engine that wraps kosherjava’s ComplexZmanimCalendar, adds a flexible Board/Profile system (GRA/MGA/Ba’al HaTanya/Chabad/Or HaChaim/Chazon Shamayim/Rabbeinu Tam/etc.), ships with clear explanations & sources, and exposes clean APIs for Android apps and server (REST). It will also manage holidays, parasha, hilulot, daf yomi, and special events—geo-aware with pluggable location providers.

Architecture (modules you’ll get)

- core-engine (pure Kotlin/JVM)
Raw calculator wrapper → ZmanResults; profile system → BoardProfile; selector → SelectedZmanim; explanations map (HE/EN); holiday/parasha/daf via JewishCalendar; hilula registry (JSON).
Uses: kosherjava Zmanim. https://kosherjava.com/zmanim/docs/api/com/kosherjava/zmanim/ComplexZmanimCalendar.html#method-summary

- profiles (data + docs)
Built-in top profiles with halachic notes & sources; JSON schema for custom boards.

- docs (mkdocs site)
Formulas, API, profile diffs with halachic sources (HE/EN). (See “Sources” below)

- rest-api (Ktor)
/zmanim, /profiles, /calendar endpoints, OpenAPI spec.

- android-demo (Compose)
A tiny sample to list today’s times + chips and switch boards—purely for validation.

- integrations

  - location-spi: interface for device/explicit location and TZ.

  - events-suggester: optional hook for LLM-curated upcoming links (YouTube shiurim, etc.).

Phased delivery (high level)

Phase 0 (infra): repo, Gradle, CI, kosherjava pin, code style.
Phase 1 (engine): calculator, top boards, selector, explanations, holidays/parasha/daf, docs v1.
Phase 2 (platform): REST API, Android demo, geolocation plugin, events hook.
Phase 3 (polish): custom profile editor, high-latitude policy, certification pack, i18n/RTL, 1.0.0 release.

The .docx you can download above contains the full story table with IDs, AC, estimates, milestones, and sources.

Top boards & how they compute (initial mapping)

Below are the boards we’ll support out-of-the-box and how they typically map to kosherjava methods or parameters. This is not psak—we cite sources and will prepare a certification pack for rabbinic review.

- GRA (Vilna Gaon) – “sha’ot zmaniot” from sunrise to sunset; sof zman shma/tefila per GRA; standard tzeit by degrees / 3 stars. Mapped to getSofZmanShmaGRA, getSofZmanTfilaGRA, with configurable tzeit degrees (e.g., 7.083°, 8.5°, 16.1°, 18°). KosherJavaWikipedia

- MGA (Magen Avraham) – day from alos to tzeit (different alos variants: 72 fixed, 72 zmaniot, 90, 96, 19.8° etc.); APIs exist for all common permutations, including Igrot Moshe fixed-chatzos variations. KosherJava

- Ba’al HaTanya (Chabad) – day often calculated sunrise→sunset for sha’ot; many Chabad communities add stringencies for Motzaei Shabbat (longer tzeit) while daily zmanim are GRA/Ba’al HaTanya. We’ll encode presets and let communities tune tzeit/alos by degrees or time. Chabad+1

- Chabad.org (site method set) – will be offered as a preset mirroring their published “About Our Zmanim Calculations.” Chabad

- Or HaChaim / Luach Maor – widely used luach in Israel; we’ll provide a preset reflecting their public times (e.g., visible vs. sea-level sunrise/sunset, tzeit choices). Maor Orh Chaimלוח

- Chazon Shamayim – commercial engine many luachim rely on in Israel; we’ll include a preset aligned with their published approach/menus. חזון שמים+1

- Ateret Torah – dedicated methods exist in ComplexZmanimCalendar (e.g., getSofZmanTfilaAteretTorah)—we’ll expose as a preset with proper notes. KosherJava

- Igrot Moshe variants – kosherjava has “toFixedLocalChatzos” options; we’ll ship presets for common community customs. KosherJava

- Yeshiva.org.il default luach – they document principles and rely on rabbinic advisors and software (incl. Chazon Shamayim). We’ll mirror their default preset. אתר ישיבה+1

- MyZmanim defaults – extensive documentation on degrees (alos 16.1°~72m eqx, etc.). We’ll provide an equivalent preset. myzmanim.com+1

All presets will include: (a) the exact method names/params we call in kosherjava, (b) a human explanation of the halachic logic, (c) links to sources.

Halachic + technical sources (starter set)

- kosherjava ComplexZmanimCalendar & ZmanimCalendar JavaDocs (primary technical API). KosherJava+1

- Chabad.org explanations on zmanim (concepts & public calc notes). Chabad+1

- Peninei Halakha (R. Zalman Melamed) on Geonim vs. Rabbeinu Tam tzeit & candle-lighting notes. פניני הלכה+2פניני הלכה+2

- MyZmanim: computation by degrees (alos/tzeit). myzmanim.comWikipedia

- Or HaChaim Luach (Maor app) reference pages. Maor Orh Chaim

- Chazon Shamayim (method & ecosystem). חזון שמיםsky-view.co.il

Data model (stable, integration-friendly)

- Place(name, lat, lon, elevationMeters, timeZoneId)

- ZmanRequest(date: Instant|LocalDate, place: Place, inIsrael: Boolean, preset: BoardPreset)

- ZmanResults (raw from kosherjava; all important variants)

- BoardPreset & BoardProfile (sealed config of: alos/misheyakir/tzeit mode, sofZmanRef GRA/MGA/Ba’al HaTanya, etc.)

- SelectedZmanim (what the app shows for a given board)

- CalendarChip(key, label, href?) for holidays/parasha/daf/hilulot/specials

- Explanation(key, textHE, textEN, sources[])

Public APIs (planned)

- Engine: compute(request) → SelectedZmanim + Chips + Explanations

- Profiles: list, get, create custom (JSON), validate

- Calendar: holidays/parasha/daf/hilulot for date/place

- REST (Ktor): /zmanim?date=...&lat=...&lon=...&tz=...&preset=..., /profiles, /calendar?range=...

Holidays, parasha, candle lighting, havdalah

Handled via kosherjava JewishCalendar + engine policies per locale (“inIsrael”) and profile’s tzeit/candle offsets. We’ll document minhag differences (e.g., set inIsrael consistently across modules). KosherJava

Geo-awareness

- Engine layer only requires Place; Android demo adds a LocationProvider plugin for “pin on me” and city search (GeoNames/Local DB—pluggable). Time zone from device or TZDB.

Project and task status:

| Task | Goal | Owner | Status (+CI) |
| --- | --- | --- | --- |
| 1. Bootstrap + CI | Repo synced, CI build green on PR | You/Infra | Done |
| 2. Preset Registry | JSON schema validated, loader implemented | Core | Done |
| 3. Engine Compute v1 Integration with kosherjava https://kosherjava.com/zmanim/docs/api/com/kosherjava/zmanim/package-summary.html | HalachaEngine.compute() returns full ZmanResults | Core | Done |
| 4. Tzeit/Alos Variants | Unit tests for fixed minutes/degree modes | Core | Done |
| 5. Top-10 Presets | Profiles implemented + doc stubs | Core/Docs | Done |
| 6. REST API v1 | /zmanim, /profiles, /health working in Ktor | Core/Backend | Done |
| 7. Android Demo v1 | Toggle GRA/MGA, show today’s zmanim | Mobile | Not started |
| 8. Docs v1 | mkdocs site with formulas/profile notes | Docs | Not started |
| 9. High-Latitude Policy Design | Internal design doc, not code | Core/Research | Not started |
| 10. I18N/RTL | Verify Hebrew in demo + REST | Mobile/Docs | Not started |
| 11. E2E Tests | Test various times, holidays, boards, comparison and accuracy Via a small basic UI with list of times |  |  |

Zmanim Halacha Engine — Architecture & Definition of Done (DoD)

Project Name: Halacha Engine (KosherJavaTimeEngine)

Date: 2025-09-08

Owner: Elad / core team

1) Scope & Goals

- Provide a certifiable, accurate halachic time engine, grounded in the KosherJava ComplexZmanimCalendar methods.

- Support multiple board profiles (GRA, MGA, etc.) with clear, localized documentation for each zman and its source.

- Expose the engine via a clean REST API for apps (Android/iOS/Web) and batch consumers.

- Ensure traceability (which method, which source), validation (JSON schema), and testability (unit + endpoint tests).

Out-of-scope (for now): persistence/database, multi-tenant auth, heavy rate-limiting, distributed cache.

2) High-Level Architecture

+-----------------------+           +-----------------+

|  Profiles (JSON)      |           |  REST API       |

|  /resources/profiles  |           |  Ktor/Netty     |

|  + external dir       |           |  /profiles/*    |

+-----------+-----------+           +--------+--------+

|                               |

v                               v

+------------------------+        +--------------------------+

|  core-engine           |        |  Clients (Android/Web)   |

|  PresetRegistry        |<-------+  QA via curl/Postman     |

|  (schema validate)     |        |  Integrations            |

+-----------+------------+

|

v

+------------------------+

|  Engine (Option B)     |

|  Zman evaluator        |

|  (ComplexZmanimCalendar|

|   mapping)             |

+------------------------+

Modules

- core-engine: Profile model, JSON Schema validation, PresetRegistry, (later) Zman evaluation.

- rest-api: Ktor server exposing health + profile endpoints (Option A), later zman calculators.

- profiles: optional data assets; built-ins are packaged under core-engine/src/main/resources/profiles.

- android-demo (optional consumer).

3) Data Model (core)

BoardProfile

- key: String (e.g., "GRA", "MGA")

- displayName: String (localized name)

- localeNotes: Map<String,String> (e.g., he/en notes)

- methods: List<MethodDefinition>

MethodDefinition

- key: ZmanMethodKey (enum: ALOT_HASHACHAR, NETZ, SHEMA_END, TEFILLAH_END, CHATZOT, MINCHA_GEDOLA, MINCHA_KETANA, PLAG, SHKIA, TZEIT)

- description: String (human-friendly)

- kosherJavaMethod: String (e.g., getSofZmanShmaGRA)

- sources: List<HalachicSource> (e.g., {"ref":"או\"ח 58:1","summary":"…"})

Validation

- JSON Schema draft-07 at core-engine/src/main/resources/schemas/board-preset.schema.json.

- Enforced via Everit (com.github.erosb:everit-json-schema).

4) Preset Loading Pipeline (Task #2)

- Load built-ins from classpath: /profiles/*.json (works from filesystem & jar).

- If provided, load external dir (-Dpreset.dir=/path or PRESET_DIR) and override by key.

- For each JSON: validate against schema, deserialize to strongly-typed model (strict enum), insert/override into registry.

Properties:

- Deterministic merge (external wins), no partial tolerance; invalid files fail fast.

- In-memory registry (no DB); thread-safe for reads after init.

5) REST API (Option A)

Server: Ktor/Netty with Jackson serialization

Endpoints

- GET /health → { "status": "ok" }

- GET /profiles → [{ key, displayName }]

- GET /profiles/{key} → Full BoardProfile

Error Model

- 400 Bad Request → { "error": "message" }

- 404 Not Found → { "error": "message" }

Config

- Honors PRESET_DIR / -Dpreset.dir same as core.

Observability

- Logback; request logging (info), errors with stack trace at debug.

Security (basic)

- CORS disabled by default; enable with explicit allowed origins when needed.

- No auth (internal dev mode); plan JWT/API key in future.

6) Engine Evaluation (Option B — design)

Goal: map MethodDefinition.kosherJavaMethod → ComplexZmanimCalendar function and compute times per date, location, elevation, timezone.

Abstraction

- ZmanResolver with fun evaluate(profileKey, date, geo, tz): Map<ZmanMethodKey, Instant?>

- Internally, Map<String /*kosherJavaMethod*/, (ComplexZmanimCalendar) -> Date?> bound at startup.

Inputs

- date: LocalDate

- geo: lat, lon, elevation

- tz: ZoneId

Outputs

- JSON with ISO-8601 timestamps, and a meta section (profile key, calc method, sources).

Edge Cases

- Polar day/night; nulls for non-computable times; clear error codes for bad inputs.

7) Testing Strategy

Unit (core-engine)

- Built-ins load (GRA/MGA present)

- External override by key

- External adds new keys (union)

- Schema violation → fails fast

- Bad enum → fails fast

Endpoint (rest-api)

- GET /health 200

- GET /profiles 200 + contains known keys

- GET /profiles/{key} 200 & 404 paths

Future (Option B)

- Deterministic times for fixed date/geo using a known library version (golden tests)

- Polar edge cases mock/verify

Tooling

- JUnit 5 (kotlin.test), Ktor test harness

8) Performance & Caching

- Registry loaded once at startup; constant-time lookups.

- Option B: cache repeated evaluations by (profileKey,date,lat,lon,tz) with small LRU (optional).

9) Deployment & Runtime

- Build fat jar for :rest-api; run with Java 17.

- Config via env (PORT, PRESET_DIR) or JVM props.

- Docker (optional) with non-root user; mount external preset dir read-only.

10) Definition of Done (DoD)

Task #2 — Preset Registry (DONE)

- Schema at draft-07; validated on load.

- Built-ins found from classpath in dev & jar.

- External dir supported; overrides by key; union when new keys appear.

- Unknown enum fails fast; invalid JSON fails fast with clear message.

- Unit tests cover success/override/union/invalid/enum cases; green CI.

Task #3 — Option A: REST Profiles Endpoints

- :rest-api depends on :core-engine.

- Endpoints implemented: /health, /profiles, /profiles/{key}.

- JSON output contracts documented; 404/400 covered.

- Ktor tests: health, list contains known keys, get returns full profile, 404 for unknown.

- Manual curl readme with examples.

- Logging and minimal CORS config (off by default).

Task #4 — Option B: Zman Evaluation

- Mapping table from kosherJavaMethod → ComplexZmanimCalendar invocations with unit tests.

- POST /zmanim (or GET with query) accepts profileKey, date, lat, lon, elevation?, tz.

- Returns ISO-8601 timestamps per method + meta + sources.

- Golden tests for fixed coords/dates; edge-case tests (polar/daylight discrepancies).

- Error handling documented (nulls, out-of-range lat/lon, unsupported).

Cross-Cutting DoD

- Code style/ktlint (optional) passes.

- CI pipeline runs :core-engine:test & :rest-api:test.

- VERSION and CHANGELOG updated on each release.

11) Manual Verification Cheat-Sheet

Run tests

./gradlew clean :core-engine:test :rest-api:test

Run API

./gradlew :rest-api:run

# or

java -jar rest-api/build/libs/rest-api-*.jar

cURL

PRESET_DIR=/path/to/overrides ./gradlew :rest-api:run

12) Risks & Mitigations

- Schema drift: lock schema version and validate in CI.

- Upstream API changes (KosherJava): wrap calls via mapping table, add unit tests.

- Locale/docs growth: keep localeNotes lightweight; consider external docs later.

- Time zones & DST: rely on ZoneId + upstream library correctness; add tests.

Notes

- Keep profiles human-readable; PRs with new boards must include short halachic notes + test.

- Consider future certification: maintain sources and change logs per method.